# Project Status Report

## Project Name: CollabTrack Web-based System

Reporting Period: Nov 1–15, 2025

Submitted By: Qasim Al Mahfoodh – Leader

Team Members:

| Name | Student ID |
| --- | --- |
| Qasim Al Mahfoodh | 2240005747 |
| Rashed Alkhathlan | 2240003321 |
| Hassan Alhumaidi | 2240002973 |
| Abdulmuhsen Qasem | 2240007709 |
| Mohammed Aldakheel | 2240004042 |
| Ali Aleid | 2240002208 |

## Project Development Status:

### 1. Summary of Progress

The team has completed foundational setup steps and begun initial implementation of core system components. Core modules such as authentication, team management, and project creation are in progress. Backend and Frontend servers have been set up. Database models, connections and serializers have been fully implemented.

### 2. Tasks Completed

| Task | Assigned To | Date Completed | Status |
| --- | --- | --- | --- |
| Setup project repository / early-stage tasks distribution | Qasim | Nov 2 | Done |
| Database Schemas, models & design | Mohammed | Nov 5 | Done |
| Setting up Django backend server | Rashed | Nov 5 | Done |
| Setting up frontend server | Ali | Nov 4 | Done |
| Backend services API + serializers | Rashed | Nov 7 | Done |
| Design login/signup & dashboard UI | Hassan | Nov 6 | Done |
| Frontend implementation for login/signup & dashboard UI | Ali | Nov 10 | Done |

### 3. Tasks In Progress

| Task | Assigned To | Expected Completion | Status |
| --- | --- | --- | --- |
| Prepare SRS document Mid-Late-stage tasks distribution | Qasim | Nov 20 | In Progress |
| Database, permissions & Tables Implementation | Mohammed | Nov17 | In Progress |
| backend + frontend API linkage | Rashed | Nov 18 | In Progress |
| Testing user flow for registration/login | Abdulmuhsen | Nov 20 | In Progress |
| Design team, projects and profile UI | Hassan | Nov 18 | In Progress |
| Implement team, projects and profile UI | Ali | Nov 22 | In Progress |

### 4. Upcoming Tasks

| Task | Assigned To | Start Date | Notes |
| --- | --- | --- | --- |
| Testing full workflow | Abdulmuhsen | Nov 22 | Begin after major changes are done |
| Complete task features (attachments, comments, assignees). | Rashed & Ali | Nov 18 | Cross-layer work |
| Implement real-time chat and notifications. | Rashed | Nov 23 | Needs WebSockets / Firebase |
| Add filtering, sorting, and search features. | Ali | Nov 20 | Mostly UI/UX |
| Final UI adjustments | Hassan | Nov 21 | Based on feedback |
| Prepare STS document | Qasim | Nov 24 | Following testing |

### 5. Issues / Blockers

| Issue | Impact | Owner | Resolution Plan |
| --- | --- | --- | --- |
| Serializer mismatch in user creation. | Prevented user creation. | Rashed | Fixed by updating ProjectSerializer fields. |
| icons not theme responsive. | Visual inconsistency. | Ali | Redesign input fields using custom styles. |

### 6. Notes / Comments

Team progressing well. Backend and frontend are mostly aligned. Next critical milestone is ensuring stable component creation(Team -> Project -> task)  and flow, and full testing.